PROCUREIQ NIGERIA

Product Build Playbook

Sprint Plans · Engineering Tasks · Acceptance Criteria · Tech Stack Decisions · Dependency Map

Digital Fusion Labs  |  Boroji Adebayo-Hopewell  |  June 2025  |  Confidential

## 1. Build Philosophy

ProcureIQ Nigeria is built on three engineering principles that govern every technical decision in this playbook. First: data quality over data volume. A platform with 80% of tenders and 95% accurate data is more valuable than one with 100% coverage and 70% accuracy. Build quality checks before volume. Second: re-use the existing PathGuru AI infrastructure. The agent framework, AI provider chain (Groq/Cerebras/Claude), Supabase integration, Cloudflare R2 storage, and WhatsApp notification stack are already production-tested. ProcureIQ is a product layer on top of proven infrastructure, not a greenfield build. Third: instrument everything from day one. Every data ingestion job, every search query, every win score computed must generate logs. The data you collect in Phase 1 trains the models you deploy in Phase 3.

## 2. Technology Stack Decisions

| Component | Decision | Rationale |
| --- | --- | --- |
| Primary Language | Node.js (ESM) | Consistent with PathGuru codebase. Same developer context. Avoids context-switching cost. Async I/O well-suited to high-volume ingestion workloads. |
| API Framework | NestJS | TypeScript + decorators + DI container gives enterprise-grade structure for a growing codebase. Module system maps cleanly to five-layer architecture. Built-in Swagger for API docs. |
| Scraping | Scrapy (Python) | Industry standard for web scraping. Robust middleware stack, retry logic, item pipeline, and Scrapy Cloud deployment. Python is best ecosystem for NLP/OCR integration downstream. |
| OCR | Tesseract 5 + OpenCV | Open-source. Handles Nigerian newspaper layout (multi-column, mixed fonts). OpenCV for image preprocessing (deskew, threshold) before Tesseract. Post-OCR NER via spaCy. |
| Embeddings | OpenAI text-embedding-3-small | Best cost/performance for semantic search at this scale. 1536-dimension vectors. Batch embedding via OpenAI API. Switch to self-hosted model (e.g. sentence-transformers/all-MiniLM) at Phase 3 if costs escalate. |
| Win Scoring Model | XGBoost | Gradient boosting outperforms neural networks on tabular data at small-to-medium dataset sizes. Interpretable feature importance maps directly to the plain-English explanations users see. Fast inference (< 10ms per prediction). Retrained quarterly. |
| Proposal Generation | Claude Sonnet via PathGuru AI chain | Best instruction-following and grounding behaviour for structured document generation. Temperature 0.3 for factual accuracy. Falls back to Groq (speed) if quota exceeded. Perplexity for live web research component. |
| Job Scheduling | Apache Airflow (or Node-cron for Phase 1) | Airflow for Phase 2+ when DAG complexity increases. Node-cron acceptable for Phase 1 when < 10 scheduled jobs. Migrate to Airflow before state portal spiders are added. |
| Frontend | React 18 + Tailwind CSS | Consistent with PathGuru webapp. Component library (shadcn/ui). Mobile-responsive required — significant Nigerian user base on mobile. No SSR required (B2B tool; SEO not critical for authenticated app). |
| Auth | Supabase Auth | Consistent with PathGuru. Row-Level Security enforced. OAuth (Google) + email/password. SAML SSO added for Enterprise tier via Supabase SAML provider. |

## 3. Phase 0 — Data Foundation (Weeks 1–4)

### Sprint 0.1 — NOCOPO Ingestion (Week 1–2)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Write NOCOPO JSON fetcher: paginated GET requests to nocopo.bpp.gov.ng OCDS endpoint. Handle rate limiting with exponential backoff. | Fetches 100 pages without error. Rate limit headers respected. Raw responses saved to R2. |
| 2 | Write OCDS parser: extract tender notice fields (id, title, buyer.name, buyer.id, tender.value.amount, tender.period.endDate, tender.procurementMethod, tender.items[].description) into normalised PostgreSQL opportunities table. | 100% of valid OCDS records parsed. Invalid records logged to error queue with reason. Duplicate OCDS IDs rejected. |
| 3 | Implement data quality checks: (a) value > 0, (b) deadline > published_at, (c) buyer.name not null. Records failing checks go to review queue, not live index. | Quality check pipeline runs on every batch. Failed records visible in admin dashboard. < 5% failure rate on first real NOCOPO batch. |
| 4 | Backfill: download and process all available NOCOPO historical data (minimum 3 years, target 5 years). Track ingestion progress in a backfill_jobs table. | All available historical pages fetched. Backfill job recoverable on failure (idempotent upsert on OCDS ID). |
| 5 | Schedule daily ingestion DAG at 02:00 WAT. Alert to Nexus WhatsApp if job fails or error rate > 5%. | DAG runs for 7 consecutive days without manual intervention. Alert fires on injected test failure. |

### Sprint 0.2 — Donor API Clients (Week 2–3)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | World Bank client: GET /projects endpoint filtered by countrycode=NG. Parse: project_id, project_name, sector, totalamt, boardapprovaldate, closingdate, procurement_plan_url. | Returns Nigeria projects. procurement_plan_url present for > 80% of active projects. |
| 2 | AfDB client: Scrape afdb.org/en/documents/project-related-procurement/procurement-notices?country=Nigeria. Parse: notice_type (ICB/NCB), project_name, deadline, estimated_value, document_url. | Scraper handles pagination. Deadline parsing handles multiple date formats. |
| 3 | USAID client: GET usaspending.gov/api/v2/search/spending_by_award/ with filters place_of_performance_country_code=NG. Parse: award_id, recipient_name, awarding_agency, total_obligation, period_of_performance_start_date, naics_code. | Returns 100+ Nigeria awards. NAICS codes present for > 90% of records. |
| 4 | UNGM client: Parse ungm.org/Public/Notice RSS feed filtered by country Nigeria. Extract: notice_id, organisation, title, deadline, estimated_value. | RSS parsed successfully. Duplicate notice_ids rejected. |
| 5 | All donor clients write to unified opportunities table with source field set to worldbank/afdb/usaid/ungm respectively. Schedule each client at appropriate frequency. | source field correctly set. No cross-source duplicate records (dedup on source + source_id). |

### Sprint 0.3 — BPP Contractor Registry (Week 3–4)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Scrapy spider for federalcontractors.bpp.gov.ng. Paginate through all contractor listings. Extract: company_name, registration_number, category, class, state, registration_date. | Fetches all paginated results. Handles session cookies / CSRF if required. |
| 2 | Write entity resolution pipeline: normalise company names (strip Ltd/Limited/Nig/Nigeria suffixes, lowercase, remove punctuation). Match against existing entities table by registration_number first, then fuzzy name match (Jaro-Winkler > 0.92). | Deduplication rate > 90% on 1,000-record test dataset. Merge log retained for audit. |
| 3 | Cross-reference entity store against NOCOPO award records: for each award in the awards table, attempt to link contractor_name to entities table using entity resolution pipeline. Record match confidence score. | > 70% of award records linked to a resolved entity. Unmatched awards flagged for manual review. |
| 4 | Weekly refresh job: fetch new BPP registrations, merge into entity store, flag newly registered contractors in admin dashboard. | Weekly job runs cleanly. New registrations visible in admin within 24 hours of BPP site update. |

## 4. Phase 1 — Search & Intelligence (Weeks 5–10)

### Sprint 1.1 — Elasticsearch Index & Search API (Week 5–6)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Define Elasticsearch index mappings for opportunities index: title (text + keyword), mda_name (keyword), source (keyword), sector (keyword), value_kobo (long), deadline_at (date), procurement_type (keyword), full_description (text, analyzed). Set number_of_shards: 2, number_of_replicas: 1. | Mappings deployed to Elasticsearch. Index created. No dynamic mapping allowed (strict mode). |
| 2 | Write PostgreSQL → Elasticsearch sync pipeline: on new opportunity insert or update, publish event to Redis queue; worker consumes and indexes to Elasticsearch within 60 seconds. | End-to-end lag from DB insert to Elasticsearch availability < 60 seconds. Queue depth monitored. |
| 3 | Implement /api/v1/search endpoint: parse query string, construct Elasticsearch bool query (must: multi_match on title+description; filter: all requested facets). Add score_mode: sum. Return hits with _source fields and _score. | Returns relevant results for 20 test queries from Nigerian procurement context. Response < 2s p95. |
| 4 | Add faceted filtering: agency (term), sector (term), source (terms), value range (range), deadline range (range). Each facet returned with doc_count in response for UI rendering. | All filter combinations work correctly. Empty result set returns gracefully (no 500 errors). |

### Sprint 1.2 — Vector Embeddings & Semantic Search (Week 7–8)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Batch embedding job: for each opportunity with a description > 50 words, call OpenAI text-embedding-3-small API with the full description text. Store 1536-dimension vector in Qdrant collection "opportunities" with payload {opportunity_id, source, sector, mda_id}. | All opportunities with description > 50 words have a corresponding Qdrant vector. Batch job idempotent (re-run skips already-embedded records). |
| 2 | Add semantic search path to /api/v1/search: if query length > 5 words, embed query text and run Qdrant vector search (top 20 results). Merge with Elasticsearch keyword results using Reciprocal Rank Fusion (RRF). Return unified ranked list. | RRF merged results return in < 2.5s p95. NDCG@10 > 0.65 on 20-query internal test set. |
| 3 | Build /api/v1/opportunities/:id/similar endpoint: fetch opportunity vector, run Qdrant nearest-neighbour search (top 10), return similar opportunities with similarity_score field. | Similar opportunities are semantically relevant (validated manually on 10 test cases). Response < 1.5s. |

### Sprint 1.3 — Opportunity Matching & Heuristic Win Score (Week 9–10)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Build org profile schema: org_profiles table with naics_codes[], sector_tags[], key_agencies[], past_performance_ids[], value_range_min_kobo, value_range_max_kobo. Embed mean profile vector on profile save/update. Store in Qdrant collection "org_profiles". | Profile creation and update flows work. Profile embedding recomputed on update within 60 seconds. |
| 2 | Implement opportunity matching: on new opportunity ingested, for each org profile, compute three-signal match score: (a) cosine similarity of opportunity vs. profile embedding, (b) NAICS overlap score, (c) agency relationship score from award history. Store composite score in match_scores table. | Match scores computed for all (opportunity, org) pairs within 5 minutes of ingestion. Score distribution is non-trivial (not all > 0.9 or all < 0.1). |
| 3 | Build personalised opportunity radar API: GET /api/v1/opportunities returns opportunities ordered by match_score for the authenticated org. Match scores < 0.3 filtered out by default (configurable). Add pagination. | Radar feed returns relevant opportunities for test org profiles. Lower-scoring opportunities correctly filtered. Response < 1.5s. |
| 4 | Heuristic win score: before ML model is trained, compute heuristic win probability = 0.4 * semantic_fit + 0.35 * structured_fit + 0.25 * agency_relationship. Display with label "Preliminary estimate — ML model in development". | Heuristic score displayed on opportunity cards. Label clearly indicates it is pre-ML. |

## 5. Phase 2 — Delivery Layer (Weeks 11–14)

### Sprint 2.1 — React Workspace (Week 11–12)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Opportunity Radar view: paginated card grid. Each card shows: title, MDA, source badge, deadline, estimated value, match score bar, win probability gauge, incumbent contractor (if known). Click to open detail panel. | Cards render in < 1.5s. All required fields visible. Responsive on 375px mobile viewport. |
| 2 | Search interface: text input with real-time suggestions, facet sidebar (agency, sector, source, value range, deadline range), result list with relevance score, citation badge per result. | Search returns results in < 2s. Facets update correctly on filter change. |
| 3 | Pipeline tracker: Kanban-style board with columns: Identified, Evaluating, Pursuing, Submitted, Won, Lost. Drag-and-drop status update. Each card shows deadline countdown, assigned user, last note. | Status updates persist correctly. Deadline countdown accurate. Mobile view switches to list layout. |
| 4 | Competitor profile page: for each entity in the database, show award history chart (by year), agency distribution pie, top sectors list, estimated total obligated value, known subcontractors list. | Profile loads in < 2s. All charts render without layout shift. Data sourced correctly from awards table. |

### Sprint 2.2 — Alerts & WhatsApp Digest (Week 13–14)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Alert rule engine: support 5 rule types: keyword_match (title contains), agency_watch (specific MDA), sector_threshold (sector + min value), value_range, deadline_approaching (X days). Evaluate all rules on new opportunity ingest. | All 5 rule types fire correctly on test opportunities. False positive rate < 2% on 100-opportunity test set. |
| 2 | Daily WhatsApp digest: at 07:00 WAT, for each user with a verified phone number and WhatsApp alerts enabled, generate personalised digest: top 3 new opportunities matching their profile in the last 24 hours + 1 market insight. Send via Twilio. | Digest sends to test number at 07:00 WAT. Message includes 3 opportunities with title, MDA, deadline, and deep link. Under 1,600 character Twilio limit. |
| 3 | Email digest: daily email version of WhatsApp digest for users without WhatsApp or who prefer email. HTML email template with ProcureIQ branding. Send via Resend. | Email renders correctly in Gmail and Outlook. Unsubscribe link functional. |
| 4 | User onboarding flow: 4-step wizard (sector selection, NAICS codes, key agencies, past performance upload). Completion triggers profile embedding computation and first opportunity radar generation. | Wizard completion rate > 70% in usability test with 5 beta users. Radar ready within 2 minutes of completion. |

## 6. Phase 3 — AI Features (Weeks 15–20)

### Sprint 3.1 — Newspaper OCR Pipeline (Week 15–16)

This sprint builds the pipeline that ingests tender notices from Nigerian newspapers — the only way to capture state and LGA-level procurement invisible to all other platforms.

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Download automation: daily script downloads PDF editions of Punch, ThisDay, Vanguard from their digital archives (or scrapes public web pages if PDF unavailable). Stores raw PDFs in R2 under newspaper/YYYY-MM-DD/publisher.pdf. | PDFs downloaded for all 5 newspapers for 7 consecutive days. Missing editions logged. |
| 2 | OCR pipeline: OpenCV preprocessing (deskew, binarise, denoise). Tesseract 5 with English + Yoruba/Hausa/Igbo character sets. Output: plain text per page. Store extracted text in R2. | OCR accuracy > 85% character accuracy on 10 manually verified newspaper pages. |
| 3 | Tender notice extractor: spaCy NER + RegEx patterns to identify tender notice blocks in OCR output. Patterns: "INVITATION TO TENDER", "REQUEST FOR PROPOSAL", "EXPRESSION OF INTEREST". Extract: issuing_org, project_title, deadline, reference_number, contact_details. Confidence score per extraction. | Extracts > 80% of manually identified tender notices in 20-page test corpus. Confidence score correlates with accuracy. |
| 4 | Human review queue: extractions with confidence < 0.75 routed to admin review interface. Reviewer confirms or rejects. Confirmed records ingested into opportunities table with source: "newspaper_ocr". | Review queue interface functional. Reviewed records correctly ingested or discarded. |

### Sprint 3.2 — Proposal Drafting RAG Pipeline (Week 17–20)

| # | Task | Acceptance Criteria |
| --- | --- | --- |
| 1 | Past-performance document ingestion: allow Enterprise users to upload past-performance documents (award letters, contract summaries, project completion reports) as PDF or DOCX. Extract text via Tika. Embed and store in Qdrant collection "user_documents" with org_id payload. | Upload flow works for PDF and DOCX. Text extraction > 95% for machine-generated PDFs. Embedding stored and queryable. |
| 2 | RAG retrieval: for a given opportunity_id and org_id, retrieve top-5 past-performance documents (Qdrant cosine search on opportunity SOW embedding vs. user_documents collection) + the solicitation full text from R2. | Retrieved documents are semantically relevant to the solicitation. Retrieval < 500ms. |
| 3 | Draft generation: structured Claude Sonnet prompt with retrieved context. Sections: executive summary (150 words), technical approach (250 words), past performance (200 words). Temperature: 0.3. Stream tokens to frontend. | Draft generated in < 30s. All claims reference provided context. Streaming renders correctly in UI. |
| 4 | Fact-check pipeline: extract all specific claims from draft (numbers, percentages, dates, project names). For each claim, search retrieved documents for supporting evidence. Flag claims with support score < 0.7 in UI. | Fact-check pipeline identifies > 90% of injected false claims in test. Flagged claims shown in UI with explanation. |
| 5 | Export: allow user to export approved draft as DOCX (via docx npm package, consistent with PathGuru document generation) or copy to clipboard. | DOCX exports open correctly in Word and Google Docs. Formatting clean. |

## 7. Phase 4 — Launch Readiness (Weeks 21–22)

| # | Task | Owner | Acceptance Criteria |
| --- | --- | --- | --- |
| 1 | Load testing: k6 script simulates 500 concurrent users running: search queries, radar feed loads, competitor profile views. Run for 15 minutes. | Engineering | p95 < 2s for all endpoints. Zero 5xx errors. Memory usage stable. |
| 2 | Penetration test: commission external pen test or use OWASP ZAP automated scan minimum. Target: injection, auth bypass, IDOR, rate limit bypass, sensitive data exposure. | Security | Zero P0 findings. P1 findings remediated before launch. |
| 3 | Monitoring setup: Datadog (or Grafana + Prometheus self-hosted). Dashboards: API error rate, p95 latency, ingestion job health, Elasticsearch cluster health, Qdrant query latency, Redis hit rate. | Engineering | All dashboards live. Alerts configured for: error rate > 1%, p95 > 3s, ingestion failure, disk > 80%. |
| 4 | Runbooks written for: (a) ingestion job failure recovery, (b) Elasticsearch index corruption repair, (c) Qdrant collection restore from backup, (d) full service outage response, (e) data quality incident response. | Engineering | All 5 runbooks peer-reviewed and stored in R2 / Notion. |
| 5 | Beta user NPS survey: collect NPS scores from 15+ beta users. Analyse verbatim feedback. Prioritise top 3 requested improvements for post-launch sprint 1. | Product | NPS > 40. Top 3 improvement themes identified and documented. |
| 6 | Legal review: confirm data rights for NOCOPO scraping, newspaper OCR, and donor API usage. Register ProcureIQ business name with CAC. Draft Terms of Service and Privacy Policy. | Boroji | Legal opinion obtained. CAC registration initiated. ToS and PP live on website. |

## 8. Dependency Map

Build sequence is not negotiable — each phase depends on the previous. The following dependencies must be respected:

| Task | Depends On | Blocking Risk if Skipped |
| --- | --- | --- |
| Elasticsearch search API | PostgreSQL schema + NOCOPO ingestion | No data to index. Search returns empty results. |
| Qdrant semantic search | Elasticsearch + OpenAI embeddings | No vector store populated. Semantic search falls back to keyword-only (degraded relevance). |
| Opportunity matching | Qdrant + org profiles schema | Cannot compute match scores. Radar shows unranked feed. |
| Heuristic win score | Entity resolution + award history | Agency relationship signal = 0 for all orgs. Win score accuracy severely degraded. |
| ML win score model | Heuristic scores + 500+ labelled outcomes | Cannot train model. Heuristic scores must be used and clearly labelled as estimates. |
| Proposal drafting RAG | User document ingestion + Qdrant user_docs collection | No past-performance context to ground drafts. Hallucination rate unacceptably high. |
| Newspaper OCR pipeline | R2 storage + Tesseract environment set up | State tenders not captured. Platform misses ~30% of total opportunity volume. |

Digital Fusion Labs — ProcureIQ Nigeria Product Build Playbook

Boroji Adebayo-Hopewell, Research & Strategy Lead  |  info@digifusionlabs.com